# WholeCart 1.0 Marketplace Release - Test Plan

Reference: WC-FDD-1.0-cec0 and WC-RN-1.0-cec0

# 1. Scope

Testing of buyer, seller and operator functions including marketplace checkout, multi-seller orders, stock management, delivery slots, cancellation, slot changes, redelivery, refunds, exchanges, invoices, statements, inquiries, CSV import, Partner API, logistics export, security and access control.

# 2. Out of Scope

Deferred feature CR-11 Inquiry Attachments. Production deployment verification and third-party systems outside defined interfaces.

# 3. Test Approach

Combination of functional, integration, API, UI, security, role-based access, boundary, negative, concurrency and non-functional testing. Risk-based prioritization will focus on checkout, stock control, taxation, invoicing, refunds and order lifecycle.

# 4. Entry Criteria

Application deployed in test environment; test accounts available; API documentation accessible; release notes approved; test data prepared.

# 5. Exit Criteria

100% Critical and High severity defects resolved or accepted by business; all planned test cases executed; no blocker defects open; business-critical flows passed.

# 6. Risks

Stock overselling during concurrent orders; incorrect tax calculations; duplicate order creation; delivery slot capacity issues; invoice compliance issues; API pagination defects; performance degradation under load.

# 7. Test Types

Functional, Integration, API, Regression, Security/Authorization, Performance Validation, Data Validation and UAT Support.

# 8. Deliverables

Questions & Assumptions Log, Test Scenarios, Test Matrix, Test Cases, Defect Log, Test Summary Report and Execution Evidence.